# Meeting notes

Meeting #6 was held on the 19th of February from 9:15 to 10:30.

# Attendance

Jacob Langham
Mohsin Tahir
Martins Tifentals 
Ausaf Shah
Nadir Hussain
Mohammed Mahdi Syed (missing)
Aahil Kaiser

# Goals

Check if the parts of the website worked on by different people were compatible once compiled.

# Points of Discussion

The team discussed how to incorporate the live chat feature into the website. Martins presented the completed header and footer, as well as the login/signup page and the donation page. The group reviewed these aspects and discussed how to integrate them.

# Decisions

It was decided that Martins will finalise the donation page. Aahil will begin work on the databases. Mohsin will develop the browse page and implement the search and filter functionality. Ausaf will create the FAQ and Terms & Conditions pages and complete the LSEPI documentation.